PROJECT REFERENCE DOCUMENT

SalesDecision AI / DecisionIQ

Sales intelligence, decision support and commercial performance platform

Purpose: complete project reference for conversion into a PowerPoint presentation

Prepared from the repository evidence available on 13 September 2026.

Status note: the repository documents implemented functionality. No approved project charter, named sponsor, dates, headcount, or budget were provided; those items are explicitly labelled as planning assumptions or decisions required.

# Document control

| Item | Value |
| --- | --- |
| Project | SalesDecision AI / Django project package: DecisionIQ |
| Document purpose | Complete reference document and slide-ready source material |
| Evidence reviewed | Application code, configuration, recommendation design, assistant audit, deployment guide, QA report, tests and sample CSV files |
| Language of product | French user interface and operational documentation; this reference is written in English for broader stakeholder use |
| Known planning gaps | Sponsor, business owner, implementation dates, target data volume, user count, hosting choice, approved budget and procurement terms are not present in the repository |

# 1. Executive summary

SalesDecision AI is a web application that turns imported sales records into a controlled commercial decision-support workspace. It centralizes sales data, calculates revenue, cost and margin indicators, highlights alert conditions, produces explainable rule-based recommendations, forecasts revenue, and offers a bounded conversational assistant for interpreting results.

The implemented product is intended for commercial decision-makers, business users who load and explore sales data, and administrators who manage users and security. Its core design principle is traceability: calculated facts remain on the server, recommendations include evidence and confidence, and the assistant receives a limited analytical summary rather than raw transaction lines.

| Decision value | Implemented mechanism | Why it matters |
| --- | --- | --- |
| Faster diagnosis | Dashboard filtered by period, client and product; KPI and drill-down views | Reduces manual consolidation before a commercial review |
| Actionable signals | Threshold alerts and ranked recommendations with a proposed action | Moves discussion from observations to next actions |
| Controlled forecasting | ARIMA where history is sufficient; moving-average fallback otherwise | Avoids presenting a fragile forecast as certainty |
| Governed access | Authentication, roles, permissions, password controls and login throttling | Limits access to sales information and administration |
| Assistive analysis | Optional Ollama/OpenAI assistant with bounded context and feedback logging | Supports questions without giving the model direct database access |

# 2. Project context, problem, purpose and users

## Problem addressed

Commercial teams commonly receive sales data as periodic spreadsheets. Without a shared analytical workflow, comparing periods, identifying concentration or margin risk, checking forecast variance, and documenting follow-up actions are manual, inconsistent and slow. The project addresses this by providing one operational application for import, analysis, alerts, recommendations and controlled interpretation.

## Purpose

Provide a practical decision-support layer over transactional sales data. The purpose is not to replace commercial judgement; it is to make the facts, exceptions, assumptions and suggested follow-up actions visible and reproducible.

## Target users and responsibilities

| User group | Primary need | Relevant capability |
| --- | --- | --- |
| Decision-maker | Review performance and set operational focus | Dashboard, recommendations, forecast, alert-threshold configuration |
| Business user | Load and explore sales records | CSV/Excel import, sales list, dashboard filtering and analysis |
| Administrator | Provision accounts and maintain secure access | User creation, role assignment, password lifecycle and security page |
| Technical/operations team | Deploy, monitor and restore the system | Environment configuration, health endpoint, encrypted backups and production hardening |

Assumption to validate: the repository establishes role mechanisms, but it does not identify the actual organization, business sponsor, data owner, or the number of users who will operate the system.

# 3. Objectives, scope and exclusions

## General objective

Enable repeatable, secure and explainable sales-performance decisions from imported transaction data.

## Specific objectives

• Import validated CSV, XLSX and XLS sales files within the configured size limit (10 MB by default).

• Calculate revenue, total cost and margin from quantity, unit price and unit cost.

• Segment analysis by time period, product, client and region.

• Surface configurable alerts and deterministic recommendations based on transparent thresholds and evidence.

• Forecast revenue for a selected horizon, while disclosing low-history or convergence limitations.

• Allow natural-language questions using only a bounded analytical context and log feedback for quality improvement.

• Apply authentication, role-based permissions, strong password policy, lockout controls and operational backups.

## In scope (repository evidence)

| Area | Included capability |
| --- | --- |
| Data intake | Validation of file type/signature and error handling for CSV, XLSX and XLS; records include date, client, product, quantity, unit price, unit cost and region. |
| Analysis | Dashboard, sales list, filtering, KPIs, visualizations, PDF dashboard export, alerts, recommendations and forecast. |
| Recommendation engine | Rules for revenue decline/growth, margin risk, product/client/region concentration, quantity anomalies, forecast gaps and insufficient-data states. |
| Assistant | Chat endpoints, streaming, history reset, feedback, intent handling and optional Ollama/OpenAI provider. |
| Security/operations | Roles, import/configuration permissions, password change flow, throttling, secure production settings, health checks and encrypted backup command. |

## Out of scope / not evidenced

| Excluded or unconfirmed item | Reason / boundary |
| --- | --- |
| Automatic causal diagnosis | Rules identify signals; documentation explicitly says the system must not claim unproven causality. |
| Machine-learned recommendation prioritization | Version 1 uses deterministic rules and weighted scoring; no labeled outcome history is available. |
| Direct ERP/CRM/API integration | No connector or integration implementation is present in the reviewed repository. |
| Automated action execution | The application recommends actions; no evidence shows it creates campaigns, orders, CRM tasks or approvals. |
| Approved hosting, SLA, RPO/RTO or compliance certification | Deployment guidance exists, but contractual operating targets and certifications are not provided. |

# 4. Methodology, key steps and activities

## Delivery and operating methodology

The product follows an evidence-first analytical workflow. Sales data is validated before import; the dashboard applies requested filters; calculations and forecasts are produced server-side; the recommendation engine evaluates rules against the same filtered data; results are prioritized and rendered with supporting evidence. The assistant is downstream of this process and interprets a limited analytical dossier rather than querying raw data directly.

| Step | Activity | Control / output |
| --- | --- | --- |
| 1. Prepare data | Prepare CSV/XLS/XLSX with required commercial fields; remove corrupt or unsupported files. | Extension/signature checks and file-size limit; functional errors rather than technical traces. |
| 2. Import | Authorized business user imports sales records. | Validated records are stored as Vente data; imports are permission-controlled. |
| 3. Filter analysis | Select date range, client and/or product in dashboard. | A shared filtered query set drives KPI, forecast and recommendation calculations. |
| 4. Compute indicators | Aggregate revenue, quantity, cost, margin and completeness by time and entity. | Reproducible server-side calculations; missing/weak data are surfaced. |
| 5. Forecast | Use monthly history to project revenue. | ARIMA is selected when sufficient history exists; otherwise moving-average fallback and warning. |
| 6. Evaluate rules | Apply thresholds to changes, risk concentration, margin, anomaly and forecast-gap conditions. | Each recommendation contains rule ID, values, comparison period, confidence and suggested action. |
| 7. Prioritize and decide | Review ranked signals, validate business context, assign human follow-up. | Maximum displayed recommendations is configured as 8; system supports decisions, not causal proof. |
| 8. Learn and improve | Gather user feedback on assistant answers; recalibrate thresholds after business review. | Feedback/audit data exist; threshold recalibration is recommended after 3–6 months of use. |

## Recommendation logic and explainability

The documented scoring model combines severity (35%), financial impact (25%), duration (15%), data reliability (15%) and analysis confidence (10%) into a 0–100 score. Initial priority bands are low (0–39), medium (40–59), high (60–79) and critical (80–100). Initial thresholds are configuration values, not universally valid business constants: for example, a global revenue decline is triggered at −10%, strong product decline at −20%, low margin at ≤10%, client dependency at ≥35%, and forecast gap at ≥20%.

Important limitation: thresholds must be approved and calibrated using the organization’s own commercial history. They should not be treated as final policy solely because they are defaults in the code.

# 5. Deliverables, expected results and success criteria

| Deliverable | Description | Evidence / acceptance basis |
| --- | --- | --- |
| Sales import workflow | Controlled import of CSV/Excel sales files. | Automated tests cover empty, header-only, oversize and corrupt-file cases. |
| Sales dashboard | KPIs, filtered analysis, charts and PDF export. | Dashboard and export routes are implemented. |
| Alert configuration | Threshold configuration with history of changes. | SeuilAlerte and HistoriqueConfigurationAlerte models and configuration view. |
| Recommendation engine | Explainable signals with rule IDs, evidence, score, confidence and actions. | Documented rule catalogue and automated recommendation tests. |
| Forecasting module | Revenue forecast with model fallback and warning states. | ARIMA/moving-average logic in prediction module. |
| Commercial assistant | Bounded chat, streaming, feedback and learning records. | Assistant services, audit and benchmark materials. |
| Security and operations pack | Roles, secure configuration, deployment and encrypted-backup guidance. | Settings, permissions, deployment guide and backup command. |

## Expected results

• A business user can import valid sales data and obtain a dashboard without manual spreadsheet aggregation.

• A decision-maker can trace a recommendation back to the values, period and rule that generated it.

• A forecast warning is displayed where history is too short or ARIMA cannot converge.

• A user can ask the assistant about the current analysis without transmitting raw sales rows to the language model.

• Unauthorized users cannot perform privileged threshold or import activities assigned to other roles.

## Success criteria

| Criterion | Measure / decision rule | Status from repository |
| --- | --- | --- |
| Functional correctness | Automated test suite passes; expected recommendation rules trigger without duplicates or contradictory signals. | Tests are present; a fresh execution result was not supplied in the project request. |
| Calculation integrity | Revenue and margin recomputation from Vente records agrees to the centime. | Defined in recommendation acceptance criteria. |
| Data-quality guardrail | No substantive recommendation is shown when fewer than 5 rows, fewer than 2 periods, or completeness is below 70%. | Documented as REC_DONNEES_INSUFFISANTES behavior. |
| Security baseline | Production uses DEBUG=False, secrets outside repository, HTTPS proxy configuration and protected cookies. | Deployment/settings guidance exists; production configuration must be verified. |
| Business adoption | Named users complete an agreed acceptance scenario and confirm usefulness of the top signals. | Target users, scenario and target score are not yet defined. |

# 6. Timeline and milestones

The repository does not contain approved dates, a baseline schedule or delivery history. The following is a proposed 12-week deployment roadmap, anchored to T0 = project authorization. It must be replaced with owner-approved dates before execution.

| Milestone | Indicative timing | Key activities | Exit criterion |
| --- | --- | --- | --- |
| M0: Mobilize | Week 1 | Name sponsor, product owner, data owner; confirm target organization and decision use cases. | Signed scope, roles and data access decision. |
| M1: Data readiness | Weeks 2–3 | Profile source files, map fields, clean sample data, define quality rules and retention. | Accepted data dictionary and test import files. |
| M2: Environment readiness | Weeks 3–4 | Select hosting/database, configure secrets, TLS, backup location and monitoring. | Secure non-production environment passes deployment checklist. |
| M3: Business calibration | Weeks 4–6 | Validate thresholds, forecast horizon, dashboard filters and alert meanings with stakeholders. | Approved threshold register and acceptance scenarios. |
| M4: UAT | Weeks 7–8 | Execute functional, security and usability tests with representative users. | UAT defects triaged; acceptance decision recorded. |
| M5: Pilot go-live | Weeks 9–10 | Load pilot data, train users, monitor use and assist decisions. | Pilot KPIs and incident log reviewed. |
| M6: Stabilize and scale | Weeks 11–12 | Review feedback, tune thresholds, validate restore, decide production expansion. | Go/no-go for wider rollout and ongoing operating model. |

# 7. Resources and budget

## Human resources (proposed minimum operating model)

| Role | Core accountability | Planning effort |
| --- | --- | --- |
| Executive sponsor | Business outcomes, funding and escalation decisions. | 0.05–0.10 FTE during rollout |
| Product owner / sales lead | Prioritize use cases, approve rules and accept outputs. | 0.20–0.40 FTE |
| Data owner / analyst | Source quality, field mapping, reconciliation and data stewardship. | 0.30–0.60 FTE initially; then ongoing part-time |
| Django engineer | Configuration, fixes, deployment support and test automation. | 0.50–1.00 FTE during rollout |
| DevOps / security engineer | Hosting, secrets, TLS, monitoring, backup/restore and access controls. | 0.15–0.35 FTE during rollout |
| UAT representatives | Validate real business scenarios and training material. | 2–4 users, scheduled workshops |

## Technical resources

| Component | Requirement |
| --- | --- |
| Application stack | Python, Django 6.0, pandas, statsmodels, pydantic, cryptography and WeasyPrint; optional OpenAI package. |
| Database | MySQL is the configured default for production; SQLite database exists locally in the repository and is not a production decision. |
| Hosting/security | HTTPS reverse proxy, secret manager, environment variables, health monitoring and static-file delivery. |
| Backup | Encrypted backup key, retention policy (guide suggests 14 days), external immutable storage and scheduled restore tests. |
| Assistant runtime | Default local Ollama service with qwen3:1.7b; OpenAI is an optional external provider with a server-side API key. |

## Budget

No approved budget, pricing assumptions, vendor quote, user count, hosting tier, support model or LLM usage estimate exists in the reviewed materials. Therefore, a truthful fixed budget cannot be stated. Obtain quotes and build the budget from the following cost categories before approval:

| Cost category | Basis required for estimate | Decision needed |
| --- | --- | --- |
| Implementation labor | Role rates × approved effort / duration. | Internal capacity versus external services. |
| Hosting and database | Region, availability, storage, backup volume and network needs. | Cloud/on-premises provider and service tier. |
| Security and operations | Monitoring, secret manager, certificate, backup/restore and support coverage. | Required SLA, RPO and RTO. |
| Assistant inference | Local hardware/Ollama operations or external API token volume and model choice. | Privacy posture and expected question volume. |
| Training and change | Number of users, workshops, documentation and pilot support. | Rollout population and training format. |

# 8. Risks, challenges and mitigation

| Risk / challenge | Impact | Mitigation / owner |
| --- | --- | --- |
| Incomplete or inconsistent sales data | Misleading KPIs and unreliable recommendations. | Use import validation; profile data before pilot; enforce a data dictionary; retain insufficient-data state. Owner: Data owner. |
| Uncalibrated business thresholds | Alert fatigue or missed material risks. | Run 3–6 months of review; compare signals to outcomes; approve threshold changes with audit history. Owner: Product owner. |
| Short or unstable history | Forecast quality is weak; ARIMA may not converge. | Use documented moving-average fallback and warning; require human review before committing resources. Owner: Sales lead. |
| Over-trust in AI responses | Users may treat interpretation as fact or causal proof. | Keep factual constraints in prompts; display missing-data caveats; train users; require decision accountability. Owner: Product owner. |
| Sensitive-data exposure via external LLM | Privacy/compliance concern. | Prefer local Ollama where required; send only bounded aggregates; validate policy and vendor terms before enabling OpenAI. Owner: Security lead. |
| Unauthorized access or account compromise | Exposure or unauthorized change to sales/security settings. | Role permissions, Argon2 hashing, 15-character password minimum, CSRF protections, secure cookies and login throttling. Owner: Administrator. |
| Backup cannot be restored | Operational outage or data loss. | Encrypt backups; store externally; test restoration regularly in isolated environment. Owner: Operations. |
| Scope expansion into integrations/automation | Schedule and cost growth. | Keep ERP/CRM integration and automatic action execution as separate approved work packages. Owner: Sponsor. |

# 9. Conclusion and recommended next steps

SalesDecision AI has a substantive implemented foundation for sales-data analysis and explainable decision support. Its strongest qualities are traceable calculations, deterministic recommendation logic, data-quality guardrails, controlled assistant context, and security/operations features. The remaining work to achieve a dependable rollout is chiefly organizational: establish ownership, validate real data, calibrate business thresholds, select production operations, and demonstrate user value in a pilot.

## Recommended next steps

• Appoint the executive sponsor, product owner, data owner, technical owner and security owner; publish their decision rights.

• Confirm the target sales process, source-system fields, data-retention rules, user population and privacy requirements.

• Run a data-profiling workshop using representative historical sales files; reconcile revenue and margin calculations with the source of record.

• Approve a threshold register and forecast-use policy; document which signals require action and who owns follow-up.

• Select production hosting, MySQL configuration, secret manager, backup target, monitoring, RPO/RTO and support coverage.

• Execute the proposed UAT scenarios, including corrupt files, incomplete history, role permissions, recommendation reproducibility and restore testing.

• Pilot with a small commercial team for 3–6 months; measure adoption, signal usefulness, forecast reliability and assistant feedback before broader rollout.

• Convert this document into a presentation: one slide per numbered section, using the tables as slide content and the timeline/risk table as visual anchors.

# Appendix A. Slide conversion map

| Suggested slide | Source section | Core message |
| --- | --- | --- |
| 1. Title | Cover | SalesDecision AI: governed commercial decision support |
| 2. Executive summary | Section 1 | What the platform does and why it matters |
| 3. Problem and users | Section 2 | Manual sales analysis problem and target roles |
| 4. Objectives and scope | Section 3 | Commitments, boundaries and known exclusions |
| 5. How it works | Section 4 | Import → analysis → forecast/rules → decision |
| 6. Deliverables and outcomes | Section 5 | What is delivered and how success is measured |
| 7. Roadmap | Section 6 | 12-week proposed rollout from T0 |
| 8. Resources and budget | Section 7 | Operating model; budget inputs still requiring approval |
| 9. Risks and controls | Section 8 | Key risks and mitigation ownership |
| 10. Decision and next steps | Section 9 | Governance and pilot actions required |

# Appendix B. Source traceability

Primary project materials reviewed: RECOMMANDATIONS.md (functional rules and acceptance criteria); ASSISTANT_AUDIT.md (assistant architecture and safeguards); DEPLOYMENT.md (production deployment and backup guidance); BUG_REPORT.md (QA position); sales/models.py, views.py, prediction.py, recommandations.py, permissions.py, upload_validation.py and tests; DecisionIQ/settings.py; requirements.txt. This document deliberately distinguishes repository evidence from proposed project-planning assumptions.